EONLINT STARTUP OPERATIONS LIBRARY

# Software Release SOP

A controlled release process that makes product changes testable, observable, reversible, and owned without turning every deploy into a ceremony.

| Collection | Product management |
| --- | --- |
| Document owner | The release owner named for the change; engineering owns deployment and product owns acceptance. |
| Last reviewed | 2026-10-04 |

## Why Eonlint publishes these SOPs

Startups need control without becoming corporate. This document is designed to be edited, assigned, and used in real work. It is the shortest reliable path from trigger to outcome, not a policy manual nobody reads.

Need the product and operating system built together? Build with Eonlint

Planning template only. Adapt it to your company, contracts, risk, and jurisdiction. Obtain qualified legal, tax, security, employment, or accounting advice where required.

# Software Release SOP

# Purpose

Release product changes safely with clear acceptance, rollback, communication, and post-release verification.

# When this SOP applies

Use for every production release, configuration change, migration, feature flag, integration change, or material infrastructure update.

# Owner

The release owner named for the change; engineering owns deployment and product owns acceptance.

# Required inputs

Approved scope and acceptance criteria

Reviewed and tested change

Release notes and risk rating

Deployment and rollback plan

Monitoring owner and communication plan

# Expected response time

Standard release decisions within one working day. Smoke tests immediately after deployment. Rollback begins as soon as a defined guardrail is breached.

# Success metric

At least 95 percent of releases complete without rollback or a severity-one or severity-two incident.

# Exact steps

Execute these steps in order. Record material exceptions instead of silently inventing a second process.

01  Name the release owner, scope, risk level, deployment window, and affected users.

02  Confirm acceptance criteria, code review, automated checks, manual testing, and security requirements are complete.

03  Prepare release notes, database or configuration steps, rollback conditions, and customer communication.

04  Verify backups, monitoring, feature flags, support coverage, and responsible people are ready.

05  Obtain the approval required for the release risk level.

06  Deploy using the documented sequence and record the version and time.

07  Run smoke tests and monitor errors, performance, business events, and support signals.

08  Declare success or execute rollback; record the outcome and review failures or surprises.

# Decision and approval points

Low-risk releases require the release owner and one reviewer.

High-risk migrations, payment, authentication, security, or irreversible changes require engineering and product leads.

Emergency changes follow incident command and receive retrospective review.

# Escalation path

If customer impact, data risk, security risk, or rollback criteria appear, stop the release and notify the incident lead. Do not continue to protect the schedule.

# Controls and customization

# Records that must be kept

Release ticket and approvals

Version or commit

Test evidence

Deployment and rollback record

Release notes

Post-release observations and incidents

# Customization checklist

[ ] Define release risk levels.

[ ] List mandatory checks by product area.

[ ] Set deployment windows and support coverage.

[ ] Name monitoring dashboards and rollback thresholds.

[ ] Link the incident-response SOP.

# Common startup mistakes

×  Treating a merged pull request as release approval

×  Deploying without a tested rollback path

×  Watching infrastructure metrics but not the customer workflow

# Document control

| SOP owner | The release owner named for the change; engineering owns deployment and product owns acceptance. |
| --- | --- |
| Effective date | [Enter date] |
| Version | 1.0 |
| Last reviewed | 2026-10-04 |
| Next review | [Enter date or review trigger] |

Review rule: Review after a material failure, role change, system change, or at least every six months.